**MINAMAX PROJECT**

Vincent HEYDERICKX, Aymeric PAPON, Olivier FONDEUR

Realized steps of the project

*24 December 2023 :*

* Followed the Django didactical to create the structure of our website
* Created a logo
* Changed the names of the variables by default on Django to adapt it to our project

*9 January 2024 :*

* Added the possibilities
* Testing the creation of an event named “cartel” and a possibility linked to it
* Solving issues linked with the names of the variables we changed (a lot of commits with multiples names)
* Created the login and signup pages
* Edited the front page of the website
* Started to organize the ergonomic of the website

*16 January 2024 :*

* Solving a merge conflict linked to the work of the past week
* Created the page for the admin to enter the result of an event
* Coded the system to attribute the points to the users after the result of an event

*21 January 2024 :*

* Changed the style of the pages to make it beautiful

*23 January 2024 :*

* Solved an issue linked with the page of the possibilities to bet on

*To improve:*

Automatizing the process of betting of a possibility

Improving the look of the pages

Automatically give 100 points to a user while signing up

Prohibit the possibility to bet more points than the ones the user has.

Predicted steps of the project

* Following the django didactical to create the structure of our website
* Testing the base structure
* Creating a logo
* Creating a system to add an event
* Adding the possibilities to bet on linked with an event
* Adding a system of points (a money to bet)
* Creating a signup page
* Creating a login page
* Creating a profile page with the points of the user on it
* Coding the system of betting and the gestion of the points attributed after betting.
* Managing the ergonomic of the website